Work Order L — InTellMe sanitized ingestion pipeline

Goal. Build dual-pipeline ingestion architecture per Section 8.

Pre-work: Section 8 (full architecture), Section 9 (existing ingestion infrastructure), the actual InTellMe ingestion API documentation (coordinate with InTellMe team).

Files to create:

- Migration 20260XXX_ingestion_tables.sql — user_ingestion_consent, run_ingestion_state, run_user_overrides, ingestion_audit_log per Section 8

- backend/src/services/ingestion/sanitizationGate.ts — pure function, full Section 8 spec

- backend/src/services/ingestion/intellmeClient.ts — HTTPS client with signed requests, idempotency, retry semantics

- backend/src/services/ingestion/auditLogger.ts — wraps writes to ingestion_audit_log

- backend/src/queue/workers/pipelineBIngestion.ts — BullMQ worker

- backend/src/queue/workers/intellmeDeletion.ts — BullMQ worker

- frontend/src/components/account/IngestionConsentToggle.tsx

- frontend/src/components/research/PerRunOptOut.tsx

Files to modify:

backend/src/services/agents/orchestrator.ts — at run completion, evaluate Pipeline B eligibility (Section 8 logic), enqueue pipeline_b_ingestion job if eligible.

backend/src/api/account/delete-report.ts (new) — when user deletes report, enqueue intellme_deletion job.

frontend/src/pages/OnboardingPage.tsx — show Pipeline B consent screen during onboarding (default checked, plain language per Section 8).

frontend/src/pages/AccountPage.tsx — show ingestion toggle.

Acceptance criteria: - Sanitization gate: feed Pipeline A artifact with PII (email, phone, private URL, user name in claim text) → output has all stripped, hashes match expected - Sanitization idempotent: feed twice, get identical output (byte-equal) - BullMQ worker: enqueue job → worker picks up → sanitization runs → InTellMe API called → audit log row written - 503 from InTellMe → retry with exponential backoff - 400 from InTellMe → routed to dead-letter queue, alert raised - 409 from InTellMe (already ingested) → marked as deduplicated in audit log - Consumer opts out via account settings → subsequent runs skip Pipeline B - Per-run opt-out → that single run skips, account default restored next run - Sovereign tier user runs → no Pipeline B job enqueued (defense layer) - User deletes report → intellme_deletion job enqueued → DELETE call to InTellMe → audit log row

Tests required (must fail without the fix): - Sanitization correctness: every PII pattern from Section 8 stripped - Sanitization idempotency: byte-equal output on repeat - Eligibility logic: each of 5 conditions tested - Defense layer 1: tier=sovereign → eligible=false regardless of consent - Audit log completeness: every event type writes a row