Work Order P — Production deployment hardening

Goal. Deploy to production with hardened configuration. Verify all launch-blocker items.

Pre-work: All previous work orders’ acceptance criteria, README’s Mode B topology, ResearchOne_Update_041626.pdf Phase 1 (SPA refresh fix).

Tasks:

- Verify both vercel.json files have SPA rewrite. Per 041626 doc, fix added but only one file confirmed. Check root vercel.json AND frontend/vercel.json. Both must have:

{ "rewrites": [{ "source": "/(.*)", "destination": "/" }] }

- Production environment variables. Provision all .env values: real Clerk keys, Stripe keys, OpenRouter key, BYOK encryption key, InTellMe ingestion token, SheerID program ID. Document in secure password manager — never commit.

- Database backups. Configure pg_basebackup + WAL archiving on Emma Postgres VM. Test restore. Document RPO/RTO.

- Redis persistence. Enable AOF + RDB snapshots.

- TLS configuration. Verify Nginx serves valid TLS certs (Let’s Encrypt auto-renew). HSTS header. TLS 1.2 minimum.

- Rate limiting. Verify express-rate-limit per-endpoint (100 req/min most, 10 req/min auth, none on health).

- CORS. Restrict to https://researchone.io and https://www.researchone.io only. No wildcards.

- CSP headers. Set Content-Security-Policy via Helmet, allowing Clerk, Stripe, InTellMe origins explicitly.

- Stripe webhook URL. Confirm Stripe dashboard webhook points to https://api.researchone.io/api/webhooks/stripe and secret matches STRIPE_WEBHOOK_SECRET.

- DNS. researchone.io, www.researchone.io → Vercel; api.researchone.io → Emma runtime VM.

- Monitoring. Configure uptime monitoring on /api/health/ready. Sentry alerts on error rate spikes.

- Smoke tests. End-to-end from production URL: sign up, top up wallet, run Standard report, verify report generates, verify wallet decrement, verify Pipeline B job enqueues.

Acceptance criteria: - All 12 tasks completed and verified - Production smoke test passes - Lighthouse from production: Performance ≥80, Accessibility ≥95 - TLS Labs A+ rating on api.researchone.io