Work Order A — Repository audit and baseline test pass

Goal. Establish a verified inventory of the current repo state. Confirm or refute every assumption in this report's Section 9. Run the baseline test suite. Output a single audit report file that subsequent work orders will reference.

Pre-work — read these first:

- AGENTS.md

- .cursor/rules/00-pre-commit-review.mdc and every rule it links

- README.md at repo root

- ResearchOne PolicyOne at repo root

- docs/V2_MODEL_SELECTION_CRITERIA.md

- docs/V2_STATE_MACHINE_AND_PROVIDER_PLAN_2026-04-28.md

- docs/V2_RELIABILITY_PLAN_2026-04-26.md

- ResearchOne_Update_041626.pdf (the phased fix plan)

Inspect — produce evidence on:

- Every file in backend/src/db/migrations/ (or wherever migrations live). Inventory every table, every column, every index, every constraint. Output as docs/audit/2026-XX-XX-schema-inventory.md.

- Every file in backend/src/api/. List every route, its HTTP method, and what it does. Output as docs/audit/2026-XX-XX-api-inventory.md.

- Every file in backend/src/services/agents/. Confirm or correct the agent list (planner, discovery, retriever, retriever_analysis, reasoner, skeptic, synthesizer, verifier, plus 7 revision sub-agents).

- backend/src/config/researchEnsemblePresets.ts — confirm the V1 and V2 default ensembles match what the README and Gemini policy review describe.

- backend/src/constants/prompts.ts — confirm REASONING_FIRST_PREAMBLE exists. Do not modify it.

- backend/src/services/reasoning/reasoningModelPolicy.ts — confirm RED_TEAM_V2_SYSTEM_PREFIX exists. Do not modify it.

- frontend/src/App.tsx — confirm the routing structure documented in this report's Section 9.

- Every .env.example file — list every environment variable currently expected.

- Both vercel.json files (root and frontend/) — confirm the SPA rewrite rule is present in both.

- docker-compose.yml and ecosystem.config.js — confirm topology.

- The .cursor/rules/ directory — list every rule file and its topic.

Run baseline tests:

cd backend && npm install && npm run typecheck && npm run lint && npm test

cd ../frontend && npm install && npm run typecheck && npm run lint && npm test

Report every test failure verbatim. Do not attempt fixes; subsequent work orders address known gaps.

Run forbidden-defaults regression test specifically. Per AGENTS.md, this test guards against silent swaps to RLHF refusal-aligned models. Confirm it passes.

PR #41 status check. Per the Gemini policy review, PR #41 wires the multi-provider DeepSeek/Qwen/Kimi V2 defaults. Determine via git log and current researchEnsemblePresets.ts whether PR #41 has been merged. Report status.

Acceptance criteria:

- Audit report file docs/audit/2026-XX-XX-baseline-audit.md committed with all findings

- Schema inventory and API inventory committed

- Test failures itemized with verbatim error messages

- PR #41 status confirmed (merged / pending / unknown)

- All .cursor/rules/ rules read and acknowledged in the audit report

Tests required. None new — this is read-only inventory. Do NOT modify code in this work order.

What not to change. Anything. This is read-only.