Work Order D — Protected routes and user session wiring

Goal. Make every existing API endpoint require authentication and operate under the user's RLS context. Add the users table sync flow on first sign-in.

Pre-work — read first:

- AGENTS.md, .cursor/rules/

- Output of Work Order A (API inventory)

- This report Section 11

Files to modify:

Every route handler in backend/src/api/. Every existing endpoint must:

- Read req.auth.userId (already set by Clerk middleware)

- Use only the application_role DB connection (set by RLS middleware)

- Reject any request where req.auth.userId is falsy with 401

Add POST /api/auth/sync — called by the frontend on first sign-in if the user isn't yet in the local users table (race condition with the Clerk webhook). Idempotent: INSERT ... ON CONFLICT DO NOTHING.

Frontend modifications:

frontend/src/lib/api/authedFetch.ts already created in Work Order C — verify every existing API call site uses it. Grep for raw fetch( calls; replace with authedFetch(.

Acceptance criteria:

- Every API endpoint in the inventory has been audited and updated

- Two seeded users in the database; user A's API call returns only user A's data (RLS confirmed)

- POST /api/auth/sync is idempotent (call it 5 times, one row exists)

Tests required:

- backend/__tests__/api/research-runs.rls.test.ts — seed two users with runs, confirm cross-user reads return zero rows

- backend/__tests__/api/auth-sync.test.ts — idempotency

What not to change.

- Schema of research-related tables (RLS work order K handles this)