Work Order E — Stripe wallet + checkout

Goal. Wire Stripe Checkout for wallet top-ups and subscription tiers. Per Section 12 of this report.

Pre-work — read first:

- This report Section 12 (full implementation plan)

- This report Section 4 (pricing table — the tier prices)

- Stripe docs for Checkout Sessions and Subscriptions (verify current API)

Stripe dashboard setup (manual, document the steps):

- Create Stripe products: ResearchOne Student, Pro, Team Seat, BYOK, Wallet Top-up

- Create prices for each: monthly + annual for subscriptions; $20/$50/$100 for top-ups

- Configure webhook endpoint: https://api.researchone.io/api/webhooks/stripe

- Subscribe to events: checkout.session.completed, customer.subscription.created, customer.subscription.updated, customer.subscription.deleted, invoice.payment_failed, charge.refunded

- Capture STRIPE_WEBHOOK_SECRET and all STRIPE_PRICE_ID_* values

Dependencies:

cd backend && npm install stripe@^17

cd ../frontend && npm install @stripe/stripe-js@^4

Environment variables (Section 12 lists all of them): add to .env.example files.

Files to create:

Backend:

- backend/src/db/migrations/20260XXX_billing_tables.sql — user_wallets, wallet_ledger, user_subscriptions, stripe_webhook_events. Schema in Section 12.

- backend/src/services/billing/stripeClient.ts — Stripe SDK wrapper

- backend/src/services/billing/walletService.ts — getBalance, creditWallet, debitWallet (transactional, idempotent)

- backend/src/services/billing/subscriptionService.ts — syncSubscription, markSubscriptionCanceled, getSubscriptionForUser

- backend/src/api/billing/checkout.ts — POST /api/billing/checkout

- backend/src/api/billing/wallet.ts — GET /api/billing/wallet, GET /api/billing/transactions

- backend/src/api/billing/subscription.ts — GET /api/billing/subscription, POST /api/billing/cancel-subscription

Frontend:

- frontend/src/pages/BillingPage.tsx — wallet balance, top-up buttons, subscription status, transaction history

- frontend/src/lib/billing/checkout.ts — initiates Stripe Checkout redirect

Acceptance criteria:

- User can click "Top up $20" → Stripe Checkout opens → payment completes → wallet shows $20.00

- User can subscribe to Pro → Stripe Checkout → subscription active → tier in DB updated to pro

- Transaction history shows the top-up with timestamp, amount, balance after

- Subscription cancellation sets cancel_at_period_end=true; user retains access until period end

Tests required:

- backend/__tests__/billing/walletService.test.ts — credit, debit, idempotency (calling credit twice with same key yields one ledger row)

- backend/__tests__/billing/walletService.transaction.test.ts — atomicity (force a failure mid-transaction, verify rollback)

- Tests must fail if idempotency check is removed

What not to change.

- Webhook handler — that's Work Order F

- Credit decrement on research runs — that's Work Order H

- Auth middleware