Work Order G — Tier tables and access enforcement

Goal. Implement the tier system per Section 13 of this report. Tier table, tier middleware, per-tier mode and feature gating.

Pre-work — read first:

- This report Section 13 (tier rules table is the spec)

- Output of Work Order C (users table exists)

Files to create:

- backend/src/db/migrations/20260XXX_tier_tables.sql:

sql

CREATE TABLE user_tiers (

user_id text PRIMARY KEY REFERENCES users(user_id),

tier text NOT NULL DEFAULT 'free_demo' CHECK (tier IN (

'anonymous','free_demo','student','wallet','pro','team','byok','sovereign','admin'

)),

org_id text,

current_period_reports_used integer NOT NULL DEFAULT 0,

current_period_deep_reports_used numeric NOT NULL DEFAULT 0,

lifetime_reports_used integer NOT NULL DEFAULT 0,

current_period_resets_at timestamp,

updated_at timestamp NOT NULL DEFAULT now()

);

- backend/src/config/tierRules.ts — exports TIER_RULES const object matching Section 13's table exactly

- backend/src/middleware/tierEnforcement.ts — requireTier(check) middleware factory

- backend/src/services/tier/tierService.ts — getUserTier, setUserTier, incrementReportCount, resetMonthlyCounters

- backend/src/jobs/tierResetCron.ts — node-cron scheduled job, runs daily UTC midnight, resets monthly counters

Files to modify:

backend/src/api/research/runs.ts (or equivalent) — add requireTier({ mode: req.body.mode }) middleware before run-creation logic.

Every export endpoint — add requireTier({ requiresExportFormat: req.query.format }).

backend/src/api/webhooks/clerk.ts — on user.created, insert default user_tiers row with tier free_demo.

backend/src/api/webhooks/stripe.ts — on subscription create/update, set user_tiers.tier to match the plan.

Acceptance criteria:

- New user signs up → user_tiers row created with tier='free_demo'

- Free demo user attempts investigative mode → 403 with upgrade_path: '/pricing' in response body

- Free demo user runs 3 reports → 4th attempt returns 403 (lifetime cap)

- Pro user attempts any mode → 200

- Pro user has 25 reports remaining → run starts

- Pro user has 0 reports remaining and $0 wallet → 402 with checkout path

- Pro user has 0 reports remaining and $10 wallet → run starts, wallet decremented (after run completes — that's Work Order H)

- Daily cron job resets current_period_reports_used for users whose period has rolled over

Tests required:

- One test per tier confirming allowed/denied modes (9 tiers × at least 1 mode test each)

- Lifetime cap enforcement for free_demo

- Monthly cap enforcement for student and pro

- Cron job correctness: seed users with various current_period_resets_at, run cron, verify only past-due users reset

What not to change.

- Wallet logic (Work Order E/F)

- Credit decrement logic (Work Order H)