Work Order L — InTellMe sanitized ingestion pipeline

Goal. Build the dual-pipeline ingestion architecture per Section 8. Sanitization gate, BullMQ queue, InTellMe client, deletion cascade, audit log.

Pre-work — read first:

- This report Section 8 (full architecture)

- This report Section 9 (existing ingestion infrastructure)

- The actual InTellMe ingestion API documentation (you'll need to define or coordinate with InTellMe team)

Files to create:

- backend/src/db/migrations/20260XXX_ingestion_tables.sql — user_ingestion_consent, run_ingestion_state, run_user_overrides, ingestion_audit_log per Section 8

- backend/src/services/ingestion/sanitizationGate.ts — pure function, full implementation per Section 8 spec

- backend/src/services/ingestion/intellmeClient.ts — HTTPS client with signed requests, idempotency, retry semantics

- backend/src/services/ingestion/auditLogger.ts — wraps writes to ingestion_audit_log

- backend/src/queue/workers/pipelineBIngestion.ts — BullMQ worker

- backend/src/queue/workers/intellmeDeletion.ts — BullMQ worker

- frontend/src/components/account/IngestionConsentToggle.tsx — account-settings UI

- frontend/src/components/research/PerRunOptOut.tsx — research-run-kickoff checkbox

Files to modify:

backend/src/services/agents/orchestrator.ts — at run completion, evaluate Pipeline B eligibility (Section 8 logic), enqueue pipeline_b_ingestion job if eligible.

backend/src/api/account/delete-report.ts (new endpoint) — when user deletes a report, enqueue intellme_deletion job.

frontend/src/pages/OnboardingPage.tsx — show Pipeline B consent screen during onboarding (default checked, plain language per Section 8).

frontend/src/pages/AccountPage.tsx — show ingestion toggle.

Acceptance criteria:

- Sanitization gate: feed a Pipeline A artifact with PII (email, phone, private URL, user name in claim text) → output has all stripped, hashes match expected

- Sanitization is idempotent: feed twice, get identical output (byte-equal)

- BullMQ worker: enqueue job → worker picks up → sanitization runs → InTellMe API called → audit log row written

- 503 from InTellMe → retry with exponential backoff

- 400 from InTellMe → routed to dead-letter queue, alert raised

- 409 from InTellMe (already ingested) → marked as deduplicated in audit log

- Consumer opts out via account settings → subsequent runs skip Pipeline B (verify in audit log)

- Per-run opt-out → that single run skips, account default restored next run

- Sovereign tier user runs → no Pipeline B job enqueued (defense layer)

- User deletes a report → intellme_deletion job enqueued → DELETE call to InTellMe → audit log row

Tests required (must fail without the fix):

- Sanitization correctness: every PII pattern from Section 8 stripped

- Sanitization idempotency: byte-equal output on repeat

- Eligibility logic: each of the 5 conditions tested

- Defense layer 1: tier=sovereign → eligible=false regardless of consent

- Audit log completeness: every event type writes a row

What not to change.

- Existing corpus ingestion (user uploads) — that's Pipeline A

- Research orchestrator's research logic — only the run-completion hook changes