Work Order P — Production deployment hardening

Goal. Deploy to production with hardened configuration. Verify all the launch-blocker items.

Pre-work — read first:

- All previous work orders' acceptance criteria (this work order verifies them in production)

- README's Mode B topology

- ResearchOne_Update_041626.pdf Phase 1 (SPA refresh fix)

Tasks:

- Verify both vercel.json files have SPA rewrite. Per the 041626 doc, the fix was added but only one file was confirmed. Check root vercel.json AND frontend/vercel.json. Both must have:

json

{ "rewrites": [{ "source": "/(.*)", "destination": "/" }] }

- Production environment variables. Provision all .env values for production: real Clerk keys, real Stripe keys, real OpenRouter key, real BYOK encryption key, real InTellMe ingestion token, real SheerID program ID. Document in a secure password manager — never commit to repo.

- Database backups. Configure pg_basebackup + WAL archiving on Emma Postgres VM. Test restore procedure. Document RPO/RTO.

- Redis persistence. Enable AOF + RDB snapshots on Emma Redis VM.

- TLS configuration. Verify Nginx serves valid TLS certificates (Let's Encrypt auto-renew or equivalent). Verify HSTS header present. Verify TLS 1.2 minimum.

- Rate limiting. Verify express-rate-limit is configured per-endpoint with sensible limits (100 req/min on most endpoints, 10 req/min on auth endpoints, no limit on health endpoints).

- CORS. Restrict CORS to https://researchone.io and https://www.researchone.io only. No wildcards.

- CSP headers. Set Content-Security-Policy via Helmet, allowing Clerk, Stripe, and InTellMe origins explicitly.

- Stripe webhook URL. Confirm Stripe dashboard webhook points to https://api.researchone.io/api/webhooks/stripe and the secret matches STRIPE_WEBHOOK_SECRET.

- DNS. Confirm researchone.io, www.researchone.io → Vercel; api.researchone.io → Emma runtime VM.

- Monitoring. Configure uptime monitoring (BetterStack or equivalent) on /api/health/ready. Configure Sentry alerts on error rate spikes.

- Smoke tests. End-to-end smoke test from production URL: sign up, top up wallet, run a Standard report, verify report generates, verify wallet decrement, verify Pipeline B job enqueues.

Acceptance criteria:

- All 12 tasks above completed and verified

- Production smoke test passes

- Lighthouse score from production URL: Performance ≥80, Accessibility ≥95

- TLS Labs A+ rating on api.researchone.io

What not to change.

- Application code (this is config and infra)