Work Order R — Follow-up implementation for Work Orders A, B, C

Goal. Close the implementation gaps identified in the post-merge audit of Work Orders A, B, and C. Addresses missing env documentation, the admin authorization model, marketing page content, conversion-funnel CTAs, stub OnboardingPage, and weak test coverage. This work order does not introduce new product surface — it tightens what was scaffolded in A/B/C to match the original acceptance criteria.

Pre-work — read first:

- AGENTS.md, .cursor/rules/ (all rules, especially 15-doc-and-config-parity.mdc, 16-tests-must-fail-without-the-fix.mdc, 17-ripple-and-grep-callers.mdc)

- docs/audit/2026-05-06-baseline-audit.md

- docs/ResearchOne_Final_Report.md Section 6 (landing copy), Section 11 (auth implementation plan)

- docs/ResearchOne - Work Order C.docx (env vars list, admin acceptance criteria)

- docs/ResearchOne - Work Order B.docx (full landing copy and component spec)

- All files referenced below before editing them

Part 1 — Work Order A follow-up (tracking only)

1.1 Resolve WO-M preamble open question

The WO-A baseline audit flagged one unresolved open question in docs/audit/2026-05-06-baseline-audit.md §8 Q1: whether WO-M's STANDARD_RESEARCH_PREAMBLE / REASONING_FIRST_PREAMBLE_V2 work introduces new exported constants only, or whether it changes the application order of the existing REASONING_FIRST_PREAMBLE.

Action. Add a ## 11. Open question resolution section to docs/audit/2026-05-06-baseline-audit.md recording the answer (new exported constants only — existing REASONING_FIRST_PREAMBLE remains immutable per .cursor/rules/20). If the answer is anything else, do not proceed with WO-M without explicit owner approval.

No code changes in Part 1.

Part 2 — Work Order C follow-ups

2.1 Env templates — close the silent-misconfiguration trap (CRITICAL)

Problem. No Clerk env vars exist in any .env.example template, but the code reads VITE_CLERK_PUBLISHABLE_KEY, CLERK_SECRET_KEY, CLERK_WEBHOOK_SECRET. Operators copying the templates will deploy with broken auth.

Files to modify.

frontend/.env.example — append:

bash

# Clerk authentication (frontend)

# Get keys from https://dashboard.clerk.com → API keys

VITE_CLERK_PUBLISHABLE_KEY=pk_test_REPLACE

VITE_CLERK_SIGN_IN_URL=/sign-in

VITE_CLERK_SIGN_UP_URL=/sign-up

VITE_CLERK_AFTER_SIGN_IN_URL=/app

VITE_CLERK_AFTER_SIGN_UP_URL=/onboarding

backend/.env.production.example and backend/.env.development.example — append (same content in both, with appropriate dev/prod values):

bash

# Clerk authentication (backend)

# Get keys from https://dashboard.clerk.com → API keys

# Webhook secret: https://dashboard.clerk.com → Webhooks → Endpoint → Signing Secret

CLERK_PUBLISHABLE_KEY=pk_test_REPLACE

CLERK_SECRET_KEY=sk_test_REPLACE

CLERK_WEBHOOK_SECRET=whsec_REPLACE

# Clerk-based admin allowlist (comma-separated Clerk user IDs).

# Users in this list pass requireAdmin via JWT alone — no static token needed.

# Get your user ID from Clerk dashboard → Users → click user → "User ID" field.

# Example: ADMIN_USER_IDS=user_2abc123,user_2def456

ADMIN_USER_IDS=

# Legacy break-glass / automation token. Optional once ADMIN_USER_IDS is set.

# Used by ops scripts and CI that cannot present a Clerk session.

# Leave blank in normal operation; set only when automation needs admin access.

ADMIN_RUNTIME_TOKEN=

Acceptance criterion. grep -i clerk frontend/.env.example backend/.env.production.example backend/.env.development.example returns ≥9 hits across the three files.

Tests required. None — this is documentation parity. The .cursor/rules/15 discipline applies going forward.

2.2 Admin authorization model — unify on Clerk role with break-glass token

Problem. Three disconnected admin concepts exist: backend uses static ADMIN_RUNTIME_TOKEN; frontend RequireAdmin checks Clerk publicMetadata.role; spec env ADMIN_USER_IDS is unused. There is no per-user attribution, no proper 401/403 semantics, and no single source of truth.

Goal. One source of truth (ADMIN_USER_IDS env), proper REST semantics (401 vs 403), Clerk identity in audit logs, automation-friendly break-glass token preserved for ops scripts and CI. Minimum friction for you as the operator: log into the web UI, you're admin automatically — no token paste, no localStorage entry.

2.2.1 Backend — add requireAdmin middleware

Files to modify.

backend/src/config/index.ts — add userIds to the admin config block:

ts

admin: {

token: process.env.ADMIN_RUNTIME_TOKEN || '',

userIds: (process.env.ADMIN_USER_IDS || '')

.split(',')

.map(s => s.trim())

.filter(Boolean),

restartCommand: process.env.RUNTIME_RESTART_COMMAND || 'pm2 restart researchone-api',

runtimeLogOut: process.env.RUNTIME_LOG_OUT || '',

runtimeLogErr: process.env.RUNTIME_LOG_ERR || '',

},

backend/src/middleware/clerkAuth.ts — append a new exported middleware:

ts

import { config } from '../config';

import { logger } from '../utils/logger';

/** Marker on req that records how the request authorized as admin.

*  Read by audit logging in admin route handlers. */

declare global {

namespace Express {

interface Request {

adminAuth?: { method: 'clerk' | 'token'; userId: string | null };

}

}

}

function bearerOrHeaderToken(req: Request): string | null {

const x = req.header('x-admin-token')?.trim();

if (x) return x;

const raw = req.header('authorization') || '';

if (raw.startsWith('Bearer ')) return raw.slice('Bearer '.length).trim() || null;

return null;

}

/** Authorizes admin via either:

*  1. Clerk JWT whose userId is in ADMIN_USER_IDS (preferred — gives audit trail), or

*  2. Static ADMIN_RUNTIME_TOKEN (break-glass / automation only).

*

*  Returns 401 if the request has no identity at all.

*  Returns 403 if the request has a Clerk identity but isn't an admin AND no valid token.

*/

export function requireAdmin(req: Request, res: Response, next: NextFunction) {

// Path 1: Clerk admin via ADMIN_USER_IDS allowlist.

if (req.auth?.userId && config.admin.userIds.includes(req.auth.userId)) {

req.adminAuth = { method: 'clerk', userId: req.auth.userId };

return next();

}

// Path 2: break-glass static token.

const token = bearerOrHeaderToken(req);

if (config.admin.token && token === config.admin.token) {

req.adminAuth = { method: 'token', userId: req.auth?.userId ?? null };

logger.info('admin-auth-token-path', {

endpoint: req.originalUrl,

clerkUserId: req.auth?.userId ?? null,

});

return next();

}

// Identity present but not admin → 403. No identity at all → 401.

if (req.auth?.userId) {

return res.status(403).json({ error: 'Forbidden' });

}

return res.status(401).json({ error: 'Unauthorized' });

}

backend/src/api/routes/admin.ts — replace per-handler adminTokenOk checks with requireAdmin mounted at the router level. Delete the local adminTokenOk function entirely. Each handler should log req.adminAuth.method + req.adminAuth.userId instead of just "Runtime restart requested by authenticated admin token":

ts

import { requireAuth, requireAdmin } from '../../middleware/clerkAuth';

const router = Router();

router.use(requireAuth);   // 401 if no JWT

router.use(requireAdmin);  // 403 if JWT but not admin (or token-based fallback)

// ... existing route handlers — remove every `if (!adminTokenOk(req)) { ... }` guard

//     since requireAdmin handles it. Keep audit logs but reference req.adminAuth:

router.post('/runtime/restart', async (req, res, next) => {

try {

logger.info('admin-runtime', {

method: req.adminAuth?.method,

userId: req.adminAuth?.userId,

endpoint: '/runtime/restart',

});

// ... existing restart logic

} catch (err) { next(err); }

});

Verify in app.ts middleware order: clerkAuthMiddleware must run before any router that uses requireAdmin, since requireAdmin reads req.auth. It already does — the order is correct.

2.2.2 Backend — add /api/me for frontend admin gating

backend/src/api/routes/auth.ts — append a new route:

ts

// GET /api/auth/me - returns the current user's identity + admin status.

// Used by frontend RequireAdmin and any UI that needs to conditionally render admin controls.

router.get('/me', (req, res) => {

const userId = req.auth?.userId;

if (!userId) {

res.status(401).json({ error: 'Unauthorized' });

return;

}

const isAdmin = config.admin.userIds.includes(userId);

res.json({ userId, isAdmin });

});

(Note: router.use(requireAuth) is already at the top of auth.ts, so the userId check is technically redundant but defensive.)

2.2.3 Frontend — switch RequireAdmin to backend-truth

frontend/src/components/auth/RequireAdmin.tsx — replace the publicMetadata.role check with a fetch to /api/auth/me:

tsx

import { useAuth } from '@clerk/react';

import { useQuery } from '@tanstack/react-query';

import type { ReactElement } from 'react';

import { Navigate } from 'react-router-dom';

import api from '../../utils/api';

export default function RequireAdmin({ children }: { children: ReactElement }) {

const { isLoaded, isSignedIn } = useAuth();

const { data, isLoading } = useQuery({

queryKey: ['auth', 'me'],

queryFn: () => api.get<{ userId: string; isAdmin: boolean }>('/auth/me').then(r => r.data),

enabled: Boolean(isLoaded && isSignedIn),

staleTime: 60_000,

retry: false,

});

if (!isLoaded || isLoading) {

return <div className="p-6 text-sm text-slate-400">Loading account…</div>;

}

if (!isSignedIn || !data?.isAdmin) {

return <Navigate to="/app/research" replace />;

}

return children;

}

2.2.4 Frontend — remove manual admin-token entry from Models/Corpus pages

The UI currently makes the user paste their ADMIN_RUNTIME_TOKEN into a form field and stashes it in localStorage as researchone_admin_token. With the new model, signed-in admins authorize via JWT automatically — no token paste needed.

Files to modify.

frontend/src/pages/ModelsPage.tsx and any admin UI that currently uses ADMIN_SESSION_TOKEN_KEY localStorage / x-admin-token header — remove the token input and pass requests through the standard api axios instance (which already attaches the Clerk JWT). The backend requireAdmin will accept the JWT path.

In frontend/src/utils/api.ts, keep ADMIN_SESSION_TOKEN_KEY and the existing functions that take adminToken as a parameter — they're still useful for break-glass scenarios — but stop calling them from the UI in normal flows. The functions should become callable from devtools / scripts but not the visible UI.

Grep before merging: grep -rn "ADMIN_SESSION_TOKEN_KEY\|researchone_admin_token\|x-admin-token" frontend/src — every UI call site should either (a) be removed, or (b) be explicitly an automation-only utility with a comment explaining why.

2.2.5 Acceptance criteria — admin model

- ADMIN_USER_IDS=user_xxxx in backend/.env (where user_xxxx is the operator's Clerk user ID) → operator signs into web UI → can access /app/models and run admin actions with no token paste.

- A second Clerk user (signed up but not in ADMIN_USER_IDS) → visits /app/models → redirected to /app/research. Calls POST /api/admin/corpus/clear with their JWT → receives 403 Forbidden (not 401).

- An unauthenticated request → POST /api/admin/runtime/restart → receives 401 Unauthorized.

- A request with no Clerk JWT but valid x-admin-token: $ADMIN_RUNTIME_TOKEN header → 200 OK (break-glass path preserved).

- pm2 logs researchone-api after each admin action shows the structured log line with method: clerk|token and userId.

2.2.6 Tests required (must fail without the fix)

backend/src/__tests__/requireAdmin.test.ts — four cases:

- No req.auth.userId, no token → 401

- req.auth.userId present but not in ADMIN_USER_IDS, no token → 403

- req.auth.userId in ADMIN_USER_IDS → next() called, req.adminAuth.method === 'clerk'

- No req.auth.userId but valid x-admin-token header → next() called, req.adminAuth.method === 'token'

Each test must assert against the correct status code — a test that returns 401 in case (2) instead of 403 must fail.

backend/src/__tests__/auth-me.test.ts — GET /api/auth/me:

- Unauthenticated → 401

- Authenticated, userId not in ADMIN_USER_IDS → { userId, isAdmin: false }

- Authenticated, userId in ADMIN_USER_IDS → { userId, isAdmin: true }

2.3 OnboardingPage — capture Pipeline B consent and initial tier

Problem. Current OnboardingPage only sets unsafeMetadata.onboardingComplete = true. WO-C spec required Pipeline B consent capture and initial tier setting. Pipeline B consent is the legal basis for the InTellMe global ingestion layer — this cannot ship as a stub.

Files to modify.

frontend/src/pages/OnboardingPage.tsx — replace the body with three states:

- Welcome / explanation

- Pipeline B consent (explicit opt-in checkbox with link to acceptable-use; default unchecked)

- Tier acknowledgment (defaults to free_demo — no purchase flow here, just records the starting tier in unsafeMetadata)

Captured fields stored to Clerk unsafeMetadata:

ts

{

onboardingComplete: true,

onboardingCompletedAt: <ISO timestamp>,

pipelineBConsent: <boolean>,

pipelineBConsentAt: <ISO timestamp | null>,

initialTier: 'free_demo',

}

The "Continue to research workspace" button is disabled until either (a) the user explicitly opts into Pipeline B, or (b) the user explicitly declines (radio button: "Yes, contribute" / "No, opt out"). Default to "No" — opt-in must be deliberate, never assumed.

Acceptance criterion. Sign up a fresh user → arrive at /onboarding → see the consent radio. Cannot click "Continue" without selecting an option. After completing, useUser().user.unsafeMetadata contains all five fields with timestamps.

Tests required.

frontend/src/__tests__/auth/OnboardingPage.test.tsx:

- Renders without crashing

- Continue button is disabled before consent selection

- Selecting "No, opt out" enables the button and writes pipelineBConsent: false

(Use vi.mock('@clerk/react', ...) to stub useUser.)

2.4 Test coverage gaps

2.4.1 RequireAuth — add positive case

frontend/src/__tests__/auth/RequireAuth.test.tsx — add a second test case for the signed-in path:

tsx

it('renders children when authenticated', () => {

vi.mocked(useAuth).mockReturnValue({ isLoaded: true, isSignedIn: true } as any);

const router = createMemoryRouter(

[{ path: '*', element: <RequireAuth><div>protected-content</div></RequireAuth> }],

{ initialEntries: ['/app/research'] },

);

const html = renderToString(<RouterProvider router={router} />);

expect(html).toContain('protected-content');

});

2.4.2 rlsContext — rename or annotate the stub test

backend/src/__tests__/rlsContext.test.ts — current test only verifies the stub initializes req.auth. Rename the describe block or add an it.todo to make the deferred work explicit:

ts

describe('rlsContextMiddleware (stub — full RLS in WO-K)', () => {

it('creates empty auth object when absent', () => { /* existing test */ });

it.todo('sets app.user_id Postgres GUC when req.auth.userId present (blocked on WO-K)');

});

This is a documentation fix — do not implement the GUC-setting logic here. WO-K owns it.

2.4.3 AccountPage — fix nested routing

frontend/src/App.tsx — <UserProfile routing="path" /> with parent route /account will break Clerk's nested sub-routes (/account/security, /account/connected-accounts). Change the route from:

tsx

<Route path="/account" element={<RequireAuth><AccountPage /></RequireAuth>} />

to:

tsx

<Route path="/account/*" element={<RequireAuth><AccountPage /></RequireAuth>} />

Acceptance criterion. Visit /account/security directly → page renders Clerk's security panel (not 404).

2.4.4 UserButton afterSignOutUrl — cosmetic alignment

frontend/src/components/layout/Layout.tsx line 214 — change <UserButton /> to <UserButton afterSignOutUrl="/" /> to match the spec literally. (The <ClerkProvider> prop is set, so behavior is the same; this is just spec compliance.)

2.5 Email column nullability — document the deviation

Problem. Migration 015_users_orgs_members.sql declares email TEXT (nullable); spec said NOT NULL. The current code passes email || null so this works, but it's a silent spec deviation.

Action. Add a SQL comment to the migration explaining why nullable is correct (Clerk supports phone-only auth and OAuth providers that don't return email):

sql

-- email is nullable: Clerk supports phone-only sign-up and some OAuth providers

-- (e.g. Twitter/X) do not return email. Spec called for NOT NULL but real-world

-- Clerk identities can have no email. We track presence-of-email at the application

-- layer instead.

email TEXT,

Add a brief note to docs/audit/2026-05-06-baseline-audit.md §11 (the new resolution section from Part 1) recording the deviation rationale.

No schema migration changes — we keep the nullable column.

Part 3 — Work Order B follow-ups

3.1 Hero and header CTA destinations (CRITICAL — funnel break)

Problem. Current Hero CTAs go to /app/research and /app/reports — both auth-gated. A signed-out prospect clicking "Start free" gets bounced to /sign-in (wrong page) and "See a sample report" is invisible without an account, defeating its purpose.

Files to modify.

frontend/src/components/landing/Hero.tsx:

- "Start free" to="/app/research" → to="/sign-up"

- "See a sample report" to="/app/reports" → to="/sample-report" (new public route, see below)

frontend/src/components/landing/LandingHeader.tsx:

- "Sign in" to="/app/research" → to="/sign-in"

- "Start free" to="/app/research" → to="/sign-up" (CTA in header — same as Hero)

frontend/src/components/landing/PricingCard.tsx — review every to= prop. Cards labeled "Start free" / "Subscribe" / "Verify and start" should route to /sign-up, not /app/research. Pricing-page card destinations:

- "Start free" → /sign-up

- "Verify and start" → /sign-up?tier=student

- "Subscribe" → /sign-up?tier=pro

- "Configure keys" → /byok

- "Talk to us" / "Talk to sales" → /sovereign

3.1.1 Add public sample-report route

The spec says "See a sample report → curated public report URL." We don't have public-report infrastructure yet (that's a larger build), so the interim solution is a single static curated sample page:

frontend/src/pages/SampleReportPage.tsx — new file. Displays one curated report excerpt with the same [strong_evidence] / [contradiction] / [testimony] / [speculation] styling shown on the homepage's contradiction-preserving section, plus a "Start your own research →" CTA to /sign-up. Public route, no auth.

frontend/src/App.tsx — add <Route path="/sample-report" element={<SampleReportPage />} /> to the public routes block.

(If the user has an existing curated report URL they prefer, swap /sample-report for that. Default to the new internal page for now.)

Acceptance criteria.

- Open incognito browser → visit / → click "Start free" → land on /sign-up (not /sign-in).

- Same incognito → click "See a sample report" → see the sample report content, no sign-in prompt.

- Header "Sign in" link → /sign-in.

- Pricing-page "Subscribe" button → /sign-up?tier=pro.

Tests required. Update frontend/src/__tests__/landing/LandingPage.test.tsx to assert the rendered HTML contains href="/sign-up" for the "Start free" link, not href="/app/research". The test must fail if the CTA reverts.

3.2 LandingPage positioning block — add body copy

Problem. The three positioning cards on LandingPage have h2 headings with no body text. Spec §3 has full body paragraphs.

Files to modify.

frontend/src/pages/LandingPage.tsx — the positioning block currently reads:

tsx

<article className="..."><h2>Reasoning, not recall.</h2></article>

<article className="..."><h2>Contradictions stay visible.</h2></article>

<article className="..."><h2>Operator-controlled policy.</h2></article>

Add the body copy verbatim from docs/ResearchOne_Final_Report.md §3 (Section 6 of the report), under each h2. Each paragraph is ~3 sentences. The exact copy is in the report — copy-paste, do not paraphrase.

Acceptance criterion. Each of the three cards has both a heading and at least one body paragraph. Word count on the LandingPage <main> increases by ≥150 words.

3.3 Marketing pages — flesh out Methodology, Sovereign, BYOK, Security

Problem. All four pages are heading + 1-2 sentences. The PricingPage and TermsPage/PrivacyPage show what "fleshed out" looks like — these four should match that level.

Files to modify.

frontend/src/pages/MethodologyPage.tsx — expand to include:

- Hero: existing h1 + lead paragraph

- The 10-stage pipeline table from Section 6 §5 of the report (10 rows: stage #, agent, what it does)

- The contradiction-preserving sample excerpt (the same [strong_evidence] / [contradiction] / ... block)

- Revision workflow brief (7-agent revision pipeline — list the 7 sub-agents from README.md)

- Existing <PipelineDiagram /> retained

frontend/src/pages/SovereignPage.tsx — expand to include:

- Existing hero

- 3 bullet section: "Single-tenant deployment", "Custom retention", "Opt-out of global ingestion" (full body from Section 6 §10)

- "Talk to sales" CTA → mailto: or contact form (use mailto:sales@intellme.com placeholder; owner can update)

frontend/src/pages/BYOKPage.tsx — expand to include:

- Existing hero

- Section 6 §11 body verbatim (the "If you already have OpenRouter…" paragraph)

- A diagram or list showing which model providers are supported (OpenRouter, Anthropic direct, OpenAI direct, Google direct)

- "Configure BYOK →" CTA → /sign-up (since BYOK config requires an account)

frontend/src/pages/SecurityPage.tsx — expand to include:

- Existing hero

- The 4 bullets from Section 6 §12 (Server-side model calls / Per-user isolation / Encrypted secrets / Export and delete) with full body text per bullet, not just the headline

- A "Read our Privacy Policy" + "Terms of Service" + "Acceptable Use" link block at the bottom

Acceptance criteria.

- Each of the four pages is ≥80 lines (currently 18-22).

- Each renders without console errors.

- Lighthouse Accessibility score on each page ≥95 in a local Chrome run (operator can verify post-deploy).

Tests required. Add minimal smoke tests:

frontend/src/__tests__/landing/marketingPages.test.tsx — one test per page asserting the h1 text and one body keyword unique to that page (e.g. "single-tenant" for Sovereign, "OpenRouter" for BYOK, "encrypted" for Security, "10 stages" for Methodology).

3.4 LandingPage — add sample report preview section

Problem. Spec §8 calls for a "Sample report (live preview card)" section with three hand-picked reports. Currently absent.

Files to modify.

frontend/src/pages/LandingPage.tsx — insert a new <section> between the "Five modes" block and the Pricing block. For now (until public report infrastructure exists), use three static preview cards that each link to /sample-report with a query param ?topic=foo for future variation:

tsx

<section className="mx-auto max-w-6xl px-4 py-16 sm:px-6">

<h2 className="font-serif text-3xl">See it on a real question.</h2>

<p className="mt-3 text-r1-text-muted">Three sample reports, varied in topic and mode.</p>

<div className="mt-6 grid gap-4 md:grid-cols-3">

{SAMPLE_REPORTS.map(r => (

<Link key={r.slug} to={`/sample-report?topic=${r.slug}`} className="...">

<p className="font-mono text-xs uppercase text-r1-accent">{r.mode}</p>

<h3 className="mt-2 font-serif text-xl">{r.title}</h3>

<p className="mt-2 text-sm text-r1-text-muted">{r.summary}</p>

</Link>

))}

</div>

</section>

Where SAMPLE_REPORTS is a const array of 3 entries. Owner picks the topics; suggested defaults: one Investigative, one General Epistemic, one Anomaly Correlation — content can be placeholder summaries until real curated reports exist.

Acceptance criterion. The LandingPage renders three sample preview cards between the modes section and pricing.

3.5 LandingPage routing test — strengthen against revert

Problem. Current routing.test.tsx only checks that / contains "Reasoning, not recall." — it would still pass if /app/research was broken.

Files to modify.

frontend/src/__tests__/landing/routing.test.tsx — add a second case that mounts <App /> with initialEntries={['/sample-report']} (or another non-auth-gated route) and asserts the SampleReportPage h1 renders. Also add a case that asserts /app/research while signed-out redirects (i.e., does not contain ResearchPage content). Use MemoryRouter patterns from RequireAuth.test.tsx.

Acceptance criterion. Reverting App.tsx to the pre-WO-B routing structure (/ → /research) causes the test suite to fail.

Cross-cutting acceptance gate

Before opening the PR, run these grep checks:

bash

# 1. No old route references

grep -rn 'to="/research"\|to="/reports"\|to="/corpus"\|to="/atlas"\|to="/ingest"' frontend/src --include="*.tsx" --include="*.ts" \

| grep -v 'to="/app/' | grep -v node_modules

# Expected: zero results

# 2. Clerk env vars in templates

grep -c CLERK frontend/.env.example backend/.env.production.example backend/.env.development.example

# Expected: ≥4 hits in frontend, ≥4 hits in each backend file

# 3. ADMIN_USER_IDS wired

grep -rn 'ADMIN_USER_IDS\|admin.userIds' backend/src

# Expected: hits in config/index.ts and clerkAuth.ts (at minimum)

# 4. UI no longer paste-the-token-please

grep -rn 'researchone_admin_token\|ADMIN_SESSION_TOKEN_KEY' frontend/src/pages

# Expected: zero results in pages/ (utility may still reference it for break-glass scripts)

# 5. No raw fetch( calls (axios path is canonical)

grep -rn 'await fetch(\|return fetch(' frontend/src --include="*.tsx" --include="*.ts"

# Expected: zero results

CI must be green: npm run typecheck && npm run lint && npm test in both backend/ and frontend/.

What NOT to change

- REASONING_FIRST_PREAMBLE (backend/src/constants/prompts.ts) and RED_TEAM_V2_SYSTEM_PREFIX (backend/src/services/reasoning/reasoningModelPolicy.ts) — immutable per .cursor/rules/20.

- Research engine, agents, prompts, ensembles, orchestrator.

- rlsContextMiddleware Postgres GUC behavior — still owned by WO-K. Only the test annotation changes here.

- Schema of research-related tables. Only users table comment changes.

- The Clerk webhook signature verification logic.

- The frontend axios api instance interceptor.

- Working dependencies (@clerk/react@^6, @clerk/backend@^1, svix).

- Existing app-page logic (ResearchPage, ReportsPage, etc.) — only auth/admin gating changes.

Sequencing notes for the agent

Land in this order to minimize merge conflicts and broken-state windows:

- Part 2.1 (env templates) — pure docs, lands instantly.

- Part 2.2 (admin model) — biggest change; do this on its own commit so the diff is reviewable.

- Part 2.3 (OnboardingPage) and Part 2.4 (test gaps) — small, parallel-friendly.

- Part 3.1 (CTAs) — visible behavior change; verify funnel works in deployed preview before merging.

- Part 3.2 + 3.3 + 3.4 (content) — content-only; can be one commit.

- Part 3.5 (test strengthen) — last, since 3.1 changes what gets tested.

Each part should be its own commit with a message like feat(admin): unify on Clerk role with break-glass token (Part 2.2 of WO-R) so the eventual squash-merge has a readable history.